Date:10/6/2017

1. Project Members:

* *Steven Hernandez*
* *Peter Lima*
* *Aditya Vadrevu*

1. Accomplishments for the week -- and which team members participated/contributed

* *Created a Slackbot – Steven, Aditya*
* *Programmatically printed text on general chat – Steven, Aditya*
* *Meeting with Capital one - Everyone*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Create /Commands – Steven, Aditya, Peter – 10/13*
* *Research how to make a server-less bot for slack- Steven, Aditya, Peter – 10/13*

1. List of issues, problems, or concern(s)

* *Capital one team wants to take another month to discuss this project further – Sponsor*
* *Problem not well defined enough so we are making our own plans/ proposals for now – Sponsor*